## Slide 1: Manager’s Report
February 10, 2010
Notes: Welcome
Introductions

## Slide 2: Dredging – Upper Newport Bay
Hot Dog Island
Skimmer Island
Skimmer Island is being reduced in size to increase the capacity of the Unit I/III basin
Excavators are also busy dredging the basin

## Slide 3: Dredging – Upper Newport Bay

## Slide 4: Dredging – Lower Newport Bay & Rhine Channel
  Funding
    Appropriations requests have been submitted to Senators Feinstein and Boxer
  Testing
    The Corps has officially taken the lead with the project. We are busy working with the Corps and the DMMT to finalize our dredge plan for the clean material.
  Rhine Channel
    Anchor QEA is busy with the MND and EIR for this clean up effort that will occur with the Lower Bay project
    Several questions remain about the City’s areas of responsibility
    Funding is also an issue

## Slide 5: Marina Park Progress
Draft re-circulated EIR has a 45-day public comment period (January 25 to March 10).
Tentatively scheduled for certification by City Council on May 11, 2010. Staff recommendation for project approval (Phase 1, 2, or 3).
Permits obtained for whichever phases Council approved.
Construction drawings complete after agency permit approvals.
Main Differences in EIR
Phased approach considered (sandy lot vs. turf lot vs. full project)
Wetlands determination

## Slide 6: Marina Park – Phase I Plan

## Slide 7: Marina Park – Phase II Plan

## Slide 8: Marina Park – Phase III Plan

## Slide 9: Rhine Wharf Repairs & Public Dock
Wharf repair
  Start: February 1
  Scheduled completion: March 22
Public Dock
  Start: January 22
  Scheduled completion:
    May 18

## Slide 10: Other Issues
Entrance Channel Surf in January

## Slide 11: Other Issues: Dockwalker Training
Dana West Yacht Club
  Saturday, March 20
Long Beach, Shoreline YC
  Saturday, March 27
San Diego, Bay Club Hotel & Marina
  Saturday, April 5
Los Angeles, Cabrillo Marine Aquarium
  Saturday, May 1

## Slide 12
8 Marker (near BYC mooring area)
  Steel pile has been hit, creating a hazard
  Responsibility of the Coast Guard
  Coast Guard issued a “notice to mariners” for 30 days.
  Issue was vetted with the harbor community at the January Yachtsman’s luncheon. A red floating buoy is preferred to a pile.
  Carter Ford has been instrumental in helping to solve this problem.
  Coast Guard may easily solve problem because the pile removal costs are under $5,000.
  Coast Guard “Ship Shore Maintenance Record” has been submitted by the Coast Guard for removal.
Other Issues

## Slide 13: Other Issues
Mooring administration RFP
  Still under consideration by Harbor Resources
Public Dock Extension Project
  15th, 19th and Fernando St.
  Bid packages will go out soon. Short turn around.
  Award contract ~March 9th Council meeting.
  Pull permits and begin work by ~April.
Water Taxi
  Council considered the item February 9.
  Authorized the City to test market demand by incorporating the need in an upcoming questionnaire
  Did not authorize Summer 2010 program

## Slide 14: Other Issues
OC Natural History Lecture
  Hosted by Harbor Resources – Marine Education and Protection – Back Bay Science Center, 7-9 PM
    March 3 – Mammals in the Ocean
    April 7 – Sky Above Southern California
    May 5 – Rescuing Wild Animals
    June 2 – Native American Uses of Local Plants
Harbor Patrol Bulkhead Project
  Where will the dredged material go?
    2,000 cy of sandy material
    Agencies have deemed it “unsuitable” for beach disposal
    County will dispose elsewhere (landfill, cover etc…)

## Slide 15: Harbor Commission Vacancies
              Appointed Re-Appointed Term Expires
  Tim Collins 4/9/02 6/27/06 6/30/10
  John Corrough 4/9/02 6/27/06 6/30/10
  Karen Rhyne* 6/27/06 6/30/10
Harbor Commissioners may run two full 4-year terms.
* Commissioner Rhyne may be reappointed again.

## Slide 16
Next Meeting
Wednesday, March 10
6:00 pm
Suggested Meeting Dates for April
April 7th
(Fire Conference Room)
or
April 21st
(Council Chambers)

## Slide 17: For More Information
http://www.newportbeachca.gov/HarborResources
Chris Miller, Harbor Resources Manager
  cmiller@newportbeachca.gov
  (949) 644-3043
Shannon Levin, Harbor Resources Supervisor
  shannon@newportbeachca.gov
  (949) 644-3041